## Slide 1: Inventory Management System
August Davis, Christian Hansen, David Erickson

## Slide 2: Goals of the project
Ability to scan the barcodes of new inventory from a cellphone camera
Store inventory information in a format that will allow for easy viewing, editing and auditing
Have an easy to use interface
Comprehensive documentation for future developers of the project

## Slide 3: Interface Progress
Goals
Prioritizing Android compatibility using a web-based application.
Easy access to features (login, stored inventory, scanner features)
Compliant with university style guidelines
Current status
Having trouble getting project to build on some machines.
Made as a website using ASP.net
Pages exist for Create, Delete, Update, Locate, and View equipment.

## Slide 11: Storage progress
Goals
Store all relevant information for inventory items
All for easy access and manipulation of stored items
Current status
We are using Microsoft SQL Server for storage
Tables and server are set up
Backend programming to connect to DB still need to be finalized.

## Slide 15: Scanner Progress
Goals
Scanning the barcodes found on department inventory from a phone camera
Secondary goal: scanning barcodes from a PC
Current progress
Using Free Spire.Barcode API to scan in barcodes from .png. Will be getting live scans up next.
https://www.e-iceblue.com/Introduce/barcode-for-net-introduce.html#.Wpb68UxFzt6