## Slide 1: Inventory Management System: Semester 1 Demo
By:
David Erickson
August Davis
Christian Hansen

## Slide 2: Our goals
Create an inventory system application that:
  Can scan the barcodes located on all department equipment
  Makes accessing and modifying inventory data easy for the user
  Protects the inventory data from unauthorized actions
  Runs on Android
Document the project in a way that will allow others to easily continue development on the project with out us

## Slide 3: The Road so far
We have broken the project in to three parts:
  The backend database
  How to scan the barcodes in to the application
  The main GUI/application

## Slide 4: Progress on database
We know where we want to host it and are waiting on NDUS for permission
We have all of our fields mapped out based on the current inventory system

## Slide 5: Database diagram

## Slide 6: Progress on barcode scanning
The original plan was to use google vision to scan our barcodes, this was a dead end
Plan B is the Zebra crossing app or a library port of it via XZing.Net.Moblie
Do to an unfamiliarity with the library, C# and Visual Studio we are currently in the experimentation faze of getting this component working and integrated in to the main application UI.

## Slide 7: Main Application GUI
We currently have a working prototype GUI up and working
We will be using this as our base for adding functionality moving forward

## Slide 11: The immediate Road ahead: (now – end of winter break)
Develop a better understanding of how to use Zebra Crossing and XZing.Net.Moblie
Continue to improve the UI prototype
Add more documentation to the project
Making test version of the database to work with untell the real one is deployed

## Slide 12: Further down the road: (next Semester)
Create and deploy our database
Write web hooks and queries to connect UI to our database adding the appropriate security measures
Integrate Zebra crossing into our application
Finalize our UI
Connecting to the NDUS account system or creating our own account system
Package our documentation and Application in a way that makes its use easy for future developers to work with.