## Slide 1: Inventory Management System
August Davis, Christian Hansen, David Erickson

## Slide 2: Goals of the project
Ability to scan the barcodes of new inventory from a cellphone camera
Store inventory information in a format that will allow for easy viewing, editing and auditing
Have an easy to use interface
Comprehensive documentation for future developers of the project

## Slide 3: Interface Progress
Goals
Prioritizing android be runnable on cellphones
Easy access to features (login, stored inventory, scanner features)
Compliant with university style guidelines
Current status
Major problems running current build on different computers, probably due to visual studio

## Slide 4: Storage progress
Goals
Store all reverent information for inventory items
All for easy access and manipulation of stored items
Current status
We are using SQLserver for storage
Tables and server are set up
Web hooks and other integration with the interface still need to be implemented

## Slide 5: Scanner Progress
Goals
Scanning the barcodes found on department inventory from a phone camera
Secondary goal: scanning barcodes from a PC
Current progress
Candidate APIs found but do to problems running the interface have not been tested