**CS 492/493 Progress Template:**

Instructions: *Each team member should enter their activities performed for the capstone project in the last two weeks, as well as their expected activities for the next two weeks, along with anything holding them up on completing their activities. These should be discussed by the team and their advisor(s) during the weekly/biweekly meetings, and the advisor(s) should sign and date the sheet indicating a correct assessment of the team's progress. This needs to be scanned and uploaded to moodle.* ***200 words minimum per team member required for credit across the three questions.***

**Team Member #1:** Christian Hansen\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

What I did since last progress report:

Since the last project report, we have communicated as a team what our next steps will be. We have established that we are interested in using ASP.net along with C#.net for our website, and Microsoft SQL Server for our data storage. We will each be running a local instance of the server to avoid extra complications as a result of a lack of a localized server.

Anything holding me up on my last progress report's expected activities:

Winter break was very busy between work, family, trips, and holidays. I was unable to get as much done as I had expected. We also did not have a clear direction for a web stack for our project which also caused delays.

What I plan to do before the next progress report:

Before our next progress report, I would like to get a basic prototype website running for our project. I feel that ASP.net will give us the tools necessary to get a good start with useful tools for displaying data as well as easy ways to connect to our database and make transactions as well as write queries.

**Team Member #2:** David Erickson\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

What I did since last progress report:

Since our last project report, we have decided to take the project in a different direction. Instead of having a Android, iOS, and website, we are only going to make a website. That way it can easily be accessed by almost any device, and be easily maintained and updated. We will be using ASP.net along with C#.net.

Anything holding me up on my last progress report’s expected activities:

As a group we were not as proactive as we would have liked. We all got caught up with personal affairs, and along with not having a clear direction on our project before school was out made it difficult to decide on a direction.

What I plan to do before the next progress report:

I will be doing most of the User interface on the website dealing with HTML and CSS aspects, as well as making sure that we still following the protocols outlined by the university. So my plan is to have a working interface done in the next few days. That way my partners can work towards getting the backend and database set up.

**Team Member #3:**  August Davis\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

What I did since last progress report:

Since the last progress report, I made the power point for our demo presentation and worked on getting ZXing moble working without much success.

Anything holding me up on my last progress report's expected activities:

The biggest thing holding me up is that I no longer have a clear visualization of how our project fits together which is making it hard for me to know what I should be researching and working on. I also don’t know enough about tools we are currently using to help with a lot of the project as is.

What I plan to do before the next progress report:

By the next report, I plan to sit down with the team to hash out how we want to move forward (burn it down and start new or chug on as we have been), explain to me how our tools work, why we are using them and how we plan on using them to fit this all together. Once that’s all been taken care of I want to get some form of barcode scanning working.

**Date: 11-1-17** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Team Progress (0 -- 3):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*The team advisor needs to fill out a value 0 -- 3 and email the completed progress*

*report to Dr. Desell at tdesell@cs.und.edu*

*0 -- no progress has been made by the team*

*1 -- insufficient progress has been made for the team to complete their capstone*

*2 -- sufficient progress has been made for the team to complete their capstone*

*3 -- excellent progress has been made by the team*

**Report Quality (0 -- 3):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*This will be filled out by Dr. Desell after the report has been emailed.*

*0 -- missing or empty report*

*1 -- report briefly written with incomplete sentences, lacking descriptions of work*

*2 -- well written report with sufficient description of work performed since last*

*progress report*

*3 -- excellently written report with detailed description of each team members*

*progress*