**CS 492/493 Progress Template:**

Instructions: *Each team member should enter their activities performed for the capstone project in the last two weeks, as well as their expected activities for the next two weeks, along with anything holding them up on completing their activities. These should be discussed by the team and their advisor(s) during the weekly/biweekly meetings, and the advisor(s) should sign and date the sheet indicating a correct assessment of the team's progress. This needs to be scanned and uploaded to moodle.* ***200 words minimum per team member required for credit across the three questions.***

**Team Member #1:** Christian Hansen\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

What I did since last progress report:

Since the last project report, I have attached the database to the website and have begun working out how to get the stored procedures connected to it. I have checked through and updated the stored procedures as well to ensure we are capturing the proper data and inserting it into the table, as well as updating, selecting, and deleting the data from the website to the database.

Anything holding me up on my last progress report's expected activities:

More homework from other classes has impeded progress, and there have been more assignments given recently, so the workload won’t be slowing down quite yet. My work obligations have also been increased; I have been given more projects to work on and have taken on a larger role.

What I plan to do before the next progress report:

Before our next progress report, I would like to finish off the stored procedure changes and finalize the table schema. After that, I would like to get a start on the final paper so we have some direction for that. I would like to also continue making more progress on the website, as well as improve the documentation currently in place. In the next couple of weeks, I feel that we should be able to get the website to a usable state, and the remaining changes will be fairly minor.

**Team Member #2:** David Erickson\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

What I did since last progress report:

Since our last progress report I have been working more on getting more methods added to our website. I am starting on getting more css added to the pages to give it a more natural look.

Anything holding me up on my last progress report’s expected activities:

The main thing that is holding me up is the increased workload for other classes and form my job. They have been giving more assignments now, and ive also taken on bigger software development projects at work. I will continue to try and fit time in my schedule to work on this project.

What I plan to do before the next progress report:

For the next progress report I want to have most of the pages done, and looking how they will for our final product. I will continue to try and build on to the site more. I will also start working on some of the background code that will link the information entered to our database with Christians queries.

**Team Member #3:**  August Davis\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

What I did since last progress report:

Since the last progress report, I have tried to figure out why the website will not run on my computer and it feels like I’m bashing my head agents a wall.

Anything holding me up on my last progress report's expected activities:

Not being able to test the code and other classes have been holding me up.

What I plan to do before the next progress report:

I plan to continue working on to fixing my development environment while documenting what I did for prosperity, get one or both scanner candidates to a demonstrable condition and start work on the final paper.

**Date: 11-1-17** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Team Progress (0 -- 3):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*The team advisor needs to fill out a value 0 -- 3 and email the completed progress*

*report to Dr. Desell at tdesell@cs.und.edu*

*0 -- no progress has been made by the team*

*1 -- insufficient progress has been made for the team to complete their capstone*

*2 -- sufficient progress has been made for the team to complete their capstone*

*3 -- excellent progress has been made by the team*

**Report Quality (0 -- 3):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*This will be filled out by Dr. Desell after the report has been emailed.*

*0 -- missing or empty report*

*1 -- report briefly written with incomplete sentences, lacking descriptions of work*

*2 -- well written report with sufficient description of work performed since last*

*progress report*

*3 -- excellently written report with detailed description of each team members*

*progress*