**CS 492/493 Progress Template:**

Instructions: *Each team member should enter their activities performed for the capstone project in the last two weeks, as well as their expected activities for the next two weeks, along with anything holding them up on completing their activities. These should be discussed by the team and their advisor(s) during the weekly/biweekly meetings, and the advisor(s) should sign and date the sheet indicating a correct assessment of the team's progress. This needs to be scanned and uploaded to moodle.* ***200 words minimum per team member required for credit across the three questions.***

**Team Member #1:** Christian Hansen\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

What I did since last progress report:

Since the last project report, I have worked more on connecting the database to the website (for the second time, see next section). I have begun planning out how to pass the parameters to the stored procedure from the website to run those stored procedures. I have also updated certain fields in the table to accept different kinds of inputs more in line with the system that is currently in use.

Anything holding me up on my last progress report's expected activities:

Both my installation of Visual Studio and Microsoft SQL Server somehow uninstalled themselves, setting me back a bit. After reinstalling both utilities, my version of the website stopped working. I had to start over again with a fresh version of the website to get it working again. I also had a large project delivery due in another class, which took a lot of time away from this project.

What I plan to do before the next progress report:

Before our next progress report, I would like to finish attaching the database to the website and begin passing parameter values to the stored procedures. After that, I want to try to get formatting on the front end of the site set up, fixing up the HTML and adding CSS classes as needed. I would also like to begin assembling the documentation for how to get the server set up and connected so future groups will be able to easily jump into the project.

**Team Member #2:** David Erickson\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

What I did since last progress report:

Since our last progress report I have been working more on getting more functionality added to the website. I have also started to implement the Scanner API as well as getting the data ready to be sent to the database. I have also started to apply css to the pages to make them look more streamline.

Anything holding me up on my last progress report’s expected activities:

The main thing that is holding me up is additional school work as well as my job. I also am hung up on working on the scanner as well as the front and back end of the website.

What I plan to do before the next progress report:

For the next progress report I plan to have all the pages laid out properly and the backend data be bundled and ready to be called into the database. I also want to set up a table view to layout the data requested into an organized format. I also want to add a calendar option when selecting dates for ease of entry.

**Team Member #3:**  August Davis\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

What I did since last progress report:

Since the last progress report, I have laid out the bones of our final paper and worked on getting the code running on my machine. I’ve also been looking closer at the code to try and figure what needs the most documentation.

Anything holding me up on my last progress report's expected activities:

Not being able to test the code and other classes have been holding me up.

What I plan to do before the next progress report:

I plan to continue working on to fixing my development environment while documenting what I did for prosperity, continue to fill out the meat of the final paper, continue to get a better understanding of the project as a whole while documenting it and hopefully work on the scanners functionality.

**Date: 11-1-17** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Team Progress (0 -- 3):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*The team advisor needs to fill out a value 0 -- 3 and email the completed progress*

*report to Dr. Desell at tdesell@cs.und.edu*

*0 -- no progress has been made by the team*

*1 -- insufficient progress has been made for the team to complete their capstone*

*2 -- sufficient progress has been made for the team to complete their capstone*

*3 -- excellent progress has been made by the team*

**Report Quality (0 -- 3):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*This will be filled out by Dr. Desell after the report has been emailed.*

*0 -- missing or empty report*

*1 -- report briefly written with incomplete sentences, lacking descriptions of work*

*2 -- well written report with sufficient description of work performed since last*

*progress report*

*3 -- excellently written report with detailed description of each team members*

*progress*